BUGSPARK

Universal Bug Reporter SDK

Complete System Architecture & Technical Specification

| Version: | 1.0 |
| --- | --- |
| Date: | February 2025 |
| Author: | Hillman + Claude (Senior Eng) |
| Status: | Architecture Design |

# 1. Executive Summary

BugSpark is a universal, embeddable bug reporting SDK designed to be plugged into any web project with a single script tag. It captures screenshots, console logs, network requests, user actions, and device metadata, then sends structured bug reports to a centralized backend with a real-time admin dashboard.

Product Vision: A lightweight Gleap/Sentry alternative, built by developers for developers, starting as an internal tool for Evoke AI Lab projects and evolving into a standalone SaaS product.

### Target Users

- Hillman (primary) — managing bugs across evoke2.ai and client projects from one dashboard

- Evoke AI Lab team — internal QA and bug tracking

- Future: HK agencies, freelancers, indie devs who need a simple bug reporter

# 2. System Overview — High-Level Architecture

The system consists of four distinct layers, each independently deployable and scalable:

| Layer | Technology | Responsibility |
| --- | --- | --- |
| 1. Widget SDK | Vanilla JS (TypeScript) | Browser-side capture: screenshot, console, network, user annotations |
| 2. API Backend | FastAPI (Python) | REST API, auth, storage, webhook dispatch, project management |
| 3. Dashboard | Next.js / React | Admin panel for viewing, triaging, and managing all bug reports |
| 4. Storage | PostgreSQL + S3 | Structured data in Postgres, screenshots/attachments in S3-compatible storage |

### Architecture Diagram (Text)

┌──────────────────────────────────────────────────────────────┐

│  USER'S BROWSER                                                │

│  ┌───────────────┐   ┌────────────────────────────────────┐   │

│  │ Client's Web │   │ BugSpark Widget (JS SDK)           │   │

│  │ Application  │   │ - Screenshot (html2canvas)          │   │

│  │              │   │ - Console interceptor               │   │

│  │ Any tech     │   │ - Network interceptor               │   │

│  │ stack!       │   │ - User annotation canvas            │   │

│  └───────────────┘   │ - Device/browser metadata           │   │

│                    └──────────────────┬─────────────────┘   │

└─────────────────────────────────────┴────────────────────────┘

│ HTTPS POST

│ /api/v1/reports

▼

┌──────────────────────────────────────────────────────────────┐

│  BUGSPARK API (FastAPI)                                        │

│  - API Key validation         - Rate limiting                  │

│  - Report ingestion            - Webhook dispatch              │

│  - Screenshot upload to S3     - Project management            │

└───────────────┬───────────────┬───────────────┬──────────────┘

│               │               │

┌──────┴─────┐  ┌─────┴───────┐  ┌────┴────────┐

│ PostgreSQL │  │ S3 Storage │  │ Webhooks     │

│ (Supabase) │  │ (R2/Minio) │  │ Slack/TG/etc │

└────────────┘  └────────────┘  └─────────────┘

┌──────────────────────────────────────────────────────────────┐

│  BUGSPARK DASHBOARD (Next.js)                                  │

│  - Real-time bug feed         - Screenshot viewer              │

│  - Console log replay          - Network request inspector     │

│  - Project management          - Team & API key management     │

└──────────────────────────────────────────────────────────────┘

# 3. Widget SDK — Client-Side Architecture

The widget is a zero-dependency, vanilla TypeScript package that compiles to a single JS file. It self-initializes when loaded and creates a floating bug report button.

## 3.1 Integration (One Line)

<script src="https://cdn.bugspark.dev/v1/widget.js"

data-project="pk_live_xxxxxxxxxxxx"

data-position="bottom-right"

data-theme="auto"

data-enabled="true"

async defer></script>

That’s it. One script tag. Any project. Any framework.

## 3.2 Widget Module Breakdown

| Module | What It Does | Technical Approach |
| --- | --- | --- |
| ScreenshotEngine | Captures full-page or viewport screenshot | html2canvas (fallback: native getDisplayMedia API if permitted) |
| AnnotationCanvas | User draws arrows, rectangles, highlights on screenshot | HTML5 Canvas overlay with tool palette (pen, arrow, rect, text, blur) |
| ConsoleInterceptor | Captures console.log/warn/error/info with timestamps | Monkey-patches console methods, stores circular-safe JSON in ring buffer (last 100 entries) |
| NetworkInterceptor | Captures XHR and Fetch requests/responses | Patches XMLHttpRequest.prototype and window.fetch, records method/url/status/timing/size |
| MetadataCollector | Gathers device, browser, OS, viewport, URL info | navigator.userAgent parsing + screen/viewport dimensions + document.URL + performance.memory |
| ErrorTracker | Catches unhandled errors and promise rejections | window.onerror + window.onunhandledrejection listeners with stack trace extraction |
| SessionRecorder | Records last 30s of user interactions before bug report | Lightweight event log: clicks, scrolls, navigations, input focus (no keystrokes for privacy) |
| ReportComposer | Assembles all data into structured report + handles submission | Compresses payload (gzip), uploads screenshot separately as multipart, sends JSON report to API |

## 3.3 Widget UI Flow

- User clicks floating BugSpark button (bottom-right corner)

- Widget auto-captures screenshot of current page

- Annotation overlay opens — user can draw, highlight, blur sensitive areas

- Bug report form slides in: title, description, severity (low/medium/high/critical), category dropdown

- User submits → Widget packages screenshot + console logs + network log + metadata + session replay

- POST to /api/v1/reports with project API key in header

- Success toast: “Bug reported! Tracking ID: #BUG-2847”

## 3.4 Widget Configuration API

// Programmatic initialization (alternative to script tag)

BugSpark.init({

projectKey: 'pk_live_xxxxxxxxxxxx',

position: 'bottom-right',       // bottom-left, top-right, top-left

theme: 'auto',                  // light, dark, auto

enabled: true,                  // kill switch

captureConsole: true,           // console log capture

captureNetwork: true,           // network request capture

captureErrors: true,            // auto error tracking

sessionReplay: true,            // last 30s user actions

maxConsoleLogs: 100,            // ring buffer size

maxNetworkLogs: 50,             // ring buffer size

privacyMode: false,             // blur all text inputs in screenshot

beforeSend: (report) => {       // hook to modify/filter

report.metadata.custom = { userId: getCurrentUser().id };

return report;                // return null to cancel

},

onSubmit: (trackingId) => {},   // callback after success

locale: 'zh-HK',               // i18n support

apiEndpoint: 'https://api.bugspark.dev',  // self-hosted option

});

# 4. API Backend — Server Architecture

FastAPI chosen for its async performance, automatic OpenAPI docs, and Python ecosystem (familiar to you + easy AI integration later).

## 4.1 API Endpoints

| Method | Endpoint | Auth | Description |
| --- | --- | --- | --- |
| POST | /api/v1/reports | API Key | Submit bug report |
| GET | /api/v1/reports | JWT | List reports (paginated) |
| GET | /api/v1/reports/{id} | JWT | Get report detail |
| PATCH | /api/v1/reports/{id} | JWT | Update status/assignee |
| DELETE | /api/v1/reports/{id} | JWT | Soft delete report |
| POST | /api/v1/projects | JWT | Create project |
| GET | /api/v1/projects | JWT | List user projects |
| PATCH | /api/v1/projects/{id} | JWT | Update project settings |
| POST | /api/v1/projects/{id}/keys | JWT | Rotate API key |
| POST | /api/v1/auth/register | Public | Register account |
| POST | /api/v1/auth/login | Public | Login, get JWT |
| POST | /api/v1/auth/refresh | Refresh | Refresh JWT token |
| POST | /api/v1/projects/{id}/webhooks | JWT | Add webhook |
| GET | /api/v1/projects/{id}/webhooks | JWT | List webhooks |
| POST | /api/v1/upload/screenshot | API Key | Upload screenshot (multipart) |
| GET | /api/v1/stats/overview | JWT | Dashboard stats |
| GET | /api/v1/stats/projects/{id} | JWT | Per-project stats |

## 4.2 Report Payload Schema

{

"title": "Button not clickable on mobile",

"description": "The submit button does not respond...",

"severity": "high",              // low | medium | high | critical

"category": "ui",                // ui | crash | performance | network | other

"screenshot_url": "s3://bugspark/screenshots/abc123.png",

"annotated_screenshot_url": "s3://bugspark/screenshots/abc123-annotated.png",

"console_logs": [

{ "level": "error", "message": "TypeError: ...", "timestamp": 1707000000, "stack": "..." }

],

"network_logs": [

{ "method": "POST", "url": "/api/submit", "status": 500, "duration_ms": 2340,

"request_size": 1024, "response_size": 256 }

],

"user_actions": [

{ "type": "click", "target": "button.submit", "timestamp": 1707000000 },

{ "type": "scroll", "position": 450, "timestamp": 1706999998 }

],

"metadata": {

"url": "https://evoke2.ai/dashboard",

"user_agent": "Mozilla/5.0...",

"viewport": { "width": 375, "height": 812 },

"screen": { "width": 1170, "height": 2532 },

"os": "iOS 17.2",

"browser": "Safari 17.2",

"device": "iPhone 15 Pro",

"connection": "4g",

"memory_mb": 128,

"custom": { "userId": "usr_abc123", "plan": "pro" }

}

}

# 5. Database Schema

PostgreSQL with Supabase hosting (free tier to start, scales easily). All tables use UUID primary keys and have created_at/updated_at timestamps.

## 5.1 Core Tables

-- Users (dashboard accounts, NOT end users)

users

id              UUID PK

email           VARCHAR UNIQUE NOT NULL

password_hash   VARCHAR NOT NULL

name            VARCHAR

avatar_url      VARCHAR

created_at      TIMESTAMPTZ DEFAULT NOW()

-- Projects (each website/app is a project)

projects

id              UUID PK

owner_id        UUID FK -> users.id

name            VARCHAR NOT NULL

domain          VARCHAR            -- e.g. evoke2.ai

api_key         VARCHAR UNIQUE     -- pk_live_xxx

api_secret      VARCHAR            -- sk_live_xxx (for server-side)

settings        JSONB DEFAULT '{}'  -- widget config overrides

is_active       BOOLEAN DEFAULT TRUE

created_at      TIMESTAMPTZ DEFAULT NOW()

-- Bug Reports

reports

id              UUID PK

project_id      UUID FK -> projects.id

tracking_id     VARCHAR UNIQUE     -- BUG-0001 (human-readable)

title           VARCHAR NOT NULL

description     TEXT

severity        ENUM('low','medium','high','critical')

category        ENUM('ui','crash','performance','network','other')

status          ENUM('new','triaging','in_progress','resolved','closed')

assignee_id     UUID FK -> users.id NULLABLE

screenshot_url  VARCHAR

annotated_url   VARCHAR

console_logs    JSONB

network_logs    JSONB

user_actions    JSONB

metadata        JSONB

reporter_id     VARCHAR            -- optional: end-user identifier

resolved_at     TIMESTAMPTZ

created_at      TIMESTAMPTZ DEFAULT NOW()

-- Webhooks (Slack, Telegram, Discord, etc)

webhooks

id              UUID PK

project_id      UUID FK -> projects.id

url             VARCHAR NOT NULL

events          VARCHAR[]          -- ['report.created', 'report.critical']

is_active       BOOLEAN DEFAULT TRUE

secret          VARCHAR            -- for signature verification

-- Comments on bug reports

comments

id              UUID PK

report_id       UUID FK -> reports.id

author_id       UUID FK -> users.id

body            TEXT NOT NULL

created_at      TIMESTAMPTZ DEFAULT NOW()

-- Key indexes:

CREATE INDEX idx_reports_project ON reports(project_id, created_at DESC);

CREATE INDEX idx_reports_status ON reports(project_id, status);

CREATE INDEX idx_reports_severity ON reports(project_id, severity);

CREATE INDEX idx_reports_tracking ON reports(tracking_id);

# 6. Dashboard — Admin Panel

Next.js app with real-time updates via WebSocket/SSE. This is your command center for all bug reports across all projects.

## 6.1 Dashboard Pages

| Page | Features |
| --- | --- |
| Overview / | Total bugs, bugs by severity chart, bugs by project, recent activity feed, resolution time trends |
| Bug List /bugs | Filterable table: project, severity, status, date range, search. Bulk actions (assign, close). Kanban view toggle (New > Triaging > In Progress > Resolved) |
| Bug Detail /bugs/:id | Full screenshot with annotation viewer, console log viewer with syntax highlighting, network waterfall chart, session replay timeline, comment thread, status/assignee controls |
| Projects /projects | List all projects, create new, manage API keys (rotate, revoke), per-project settings, widget preview/test |
| Settings /settings | Profile, team members (future), notification preferences, webhook management, billing (future) |
| Analytics /analytics | Bugs over time, resolution time, most buggy pages, browser/device breakdown, severity distribution |

## 6.2 Real-Time Features

- New bug notification — toast + browser notification when critical bug arrives

- Live bug count badge on project sidebar

- Auto-refresh bug list every 30 seconds (or instant via WebSocket)

- Webhook delivery status with retry indicator

# 7. Security Architecture

## 7.1 Authentication Flow

| Context | Auth Method | Details |
| --- | --- | --- |
| Widget → API | API Key (project-scoped) | pk_live_xxx in X-BugSpark-Key header. Rate limited: 60 reports/min per key |
| Dashboard → API | JWT (short-lived) | 15min access token + 7d refresh token. HttpOnly secure cookie |
| Webhook verification | HMAC-SHA256 | Signed payload with project webhook secret |

## 7.2 Security Measures

- CORS: Widget API only accepts requests from registered project domains

- Rate Limiting: 60 reports/min per API key, 1000/hour per IP

- Input Sanitization: All text fields sanitized, SQL injection prevented by ORM

- Screenshot Storage: Pre-signed S3 URLs with 24h expiry for dashboard viewing

- Privacy Mode: Widget can auto-blur input fields in screenshots

- Data Retention: Configurable per-project (default 90 days)

- API Key Rotation: One-click rotate with 24h grace period for old key

# 8. Technology Stack & Infrastructure

| Layer | Technology | Why This Choice |
| --- | --- | --- |
| Widget SDK | TypeScript + Rollup + html2canvas | Zero deps in output, tree-shakeable, < 30KB gzipped |
| API | FastAPI (Python 3.11+) | Async, auto OpenAPI docs, familiar to you, AI integration ready |
| Database | PostgreSQL via Supabase | Free tier, managed, real-time subscriptions built-in, row-level security |
| Storage | Cloudflare R2 (S3-compatible) | Free egress, cheap, HK region available, S3 API compatible |
| Dashboard | Next.js 14 + shadcn/ui + TanStack Query | Fast, SEO for marketing pages, great DX, beautiful components |
| Hosting (API) | Railway / Fly.io | Easy deploy, auto-scaling, Hong Kong region, cheap starting plan |
| Hosting (Dashboard) | Vercel | Free for personal, instant deploys, edge functions |
| CDN (Widget) | Cloudflare CDN | Global edge, fast in Asia, free plan sufficient |
| Notifications | Slack API + Telegram Bot API | Webhook-based, no extra infra needed |
| Monitoring | BugSpark itself + Sentry free tier | Eat your own dogfood + backup monitoring |
| CI/CD | GitHub Actions | Free, familiar, good ecosystem |

## 8.1 Estimated Costs (MVP Phase)

| Service | Plan | Monthly Cost |
| --- | --- | --- |
| Supabase (DB) | Free tier (500MB, 50K rows) | $0 |
| Cloudflare R2 (Storage) | Free tier (10GB) | $0 |
| Railway (API) | Hobby plan | $5 |
| Vercel (Dashboard) | Free tier | $0 |
| Cloudflare CDN (Widget) | Free plan | $0 |
| Domain (bugspark.dev) | Annual | ~$1/mo |
| TOTAL |  | $6/month |

Total MVP cost: ~$6/month. You can build and launch this entire product for less than a coffee per month.

# 9. Project Structure — Monorepo

bugspark/

├── packages/

│   ├── widget/                    # Widget SDK

│   │   ├── src/

│   │   │   ├── core/

│   │   │   │   ├── BugSpark.ts          # Main entry, init logic

│   │   │   │   ├── ScreenshotEngine.ts  # html2canvas wrapper

│   │   │   │   ├── AnnotationCanvas.ts  # Drawing tools

│   │   │   │   ├── ConsoleInterceptor.ts

│   │   │   │   ├── NetworkInterceptor.ts

│   │   │   │   ├── ErrorTracker.ts

│   │   │   │   ├── SessionRecorder.ts

│   │   │   │   ├── MetadataCollector.ts

│   │   │   │   └── ReportComposer.ts

│   │   │   ├── ui/

│   │   │   │   ├── FloatingButton.ts    # The bug report button

│   │   │   │   ├── ReportForm.ts        # Bug report form modal

│   │   │   │   ├── Toast.ts             # Success/error notifications

│   │   │   │   └── styles.css           # Scoped shadow DOM styles

│   │   │   ├── utils/

│   │   │   │   ├── circularSafe.ts      # JSON.stringify for circular refs

│   │   │   │   ├── compress.ts          # gzip payload

│   │   │   │   └── privacy.ts           # Auto-blur sensitive fields

│   │   │   └── index.ts

│   │   ├── rollup.config.ts               # Builds to single widget.js

│   │   ├── package.json

│   │   └── tsconfig.json

│   │

│   ├── api/                       # FastAPI Backend

│   │   ├── app/

│   │   │   ├── main.py              # FastAPI app, CORS, middleware

│   │   │   ├── config.py            # Settings from env vars

│   │   │   ├── models/

│   │   │   │   ├── user.py

│   │   │   │   ├── project.py

│   │   │   │   ├── report.py

│   │   │   │   ├── webhook.py

│   │   │   │   └── comment.py

│   │   │   ├── routers/

│   │   │   │   ├── auth.py

│   │   │   │   ├── reports.py

│   │   │   │   ├── projects.py

│   │   │   │   ├── webhooks.py

│   │   │   │   ├── upload.py

│   │   │   │   └── stats.py

│   │   │   ├── services/

│   │   │   │   ├── storage.py           # S3/R2 client

│   │   │   │   ├── webhook_dispatcher.py

│   │   │   │   ├── tracking_id.py       # BUG-XXXX generator

│   │   │   │   └── rate_limiter.py

│   │   │   ├── middleware/

│   │   │   │   ├── api_key_auth.py

│   │   │   │   └── jwt_auth.py

│   │   │   └── database.py          # SQLAlchemy + Alembic

│   │   ├── alembic/                     # DB migrations

│   │   ├── tests/

│   │   ├── Dockerfile

│   │   └── requirements.txt

│   │

│   └── dashboard/                 # Next.js Dashboard

│       ├── app/

│       │   ├── (auth)/

│       │   │   ├── login/page.tsx

│       │   │   └── register/page.tsx

│       │   ├── (dashboard)/

│       │   │   ├── page.tsx             # Overview

│       │   │   ├── bugs/

│       │   │   │   ├── page.tsx         # Bug list

│       │   │   │   └── [id]/page.tsx    # Bug detail

│       │   │   ├── projects/

│       │   │   └── settings/

│       │   └── layout.tsx

│       ├── components/

│       │   ├── BugCard.tsx

│       │   ├── ScreenshotViewer.tsx

│       │   ├── ConsoleLogViewer.tsx

│       │   ├── NetworkWaterfall.tsx

│       │   ├── SessionTimeline.tsx

│       │   └── SeverityBadge.tsx

│       ├── package.json

│       └── next.config.js

│

├── .github/

│   └── workflows/

│       ├── widget-deploy.yml        # Build + deploy widget to CDN

│       ├── api-deploy.yml           # Deploy API to Railway

│       └── dashboard-deploy.yml     # Deploy dashboard to Vercel

├── turbo.json                           # Turborepo config

├── package.json                         # Root workspace

└── README.md

# 10. Development Phases & Timeline

## Phase 1: MVP (2 Weeks)

Goal: Working bug reporter on evoke2.ai within 2 weeks.

| Day | Task | Component | Priority |
| --- | --- | --- | --- |
| 1-2 | FastAPI project setup, DB models, Alembic migrations, auth endpoints | API | P0 |
| 3-4 | Report ingestion endpoint, screenshot upload to R2, API key auth middleware | API | P0 |
| 5-6 | Widget: Screenshot capture + floating button + basic form UI | Widget | P0 |
| 7-8 | Widget: Console interceptor + network interceptor + metadata collector | Widget | P0 |
| 9-10 | Dashboard: Auth pages + bug list + bug detail with screenshot viewer | Dashboard | P0 |
| 11-12 | Dashboard: Console log viewer + project management + API key generation | Dashboard | P1 |
| 13-14 | Integration testing, deploy all three, plug into evoke2.ai, fix bugs | All | P0 |

## Phase 2: Polish (Week 3-4)

- Annotation canvas with drawing tools (pen, arrow, rectangle, text, blur)

- Session recorder (last 30s of user actions)

- Slack + Telegram webhook integration

- Dashboard: Network waterfall chart, severity filters, Kanban board view

- Widget: Dark/light theme, position config, locale support

- Privacy mode: auto-blur input values in screenshots

## Phase 3: Product (Week 5-8)

- Multi-user team support with role-based access

- npm package distribution (@bugspark/widget)

- Public documentation site (bugspark.dev/docs)

- Analytics dashboard: bugs over time, resolution metrics, browser breakdown

- Email notifications with smart digest (daily/weekly summary)

- Widget: Custom branding (logo, colors, button text)

## Phase 4: Monetization (Month 3+)

- Pricing tiers: Free (1 project, 100 reports/mo) / Pro (unlimited, $9/mo) / Team ($29/mo)

- AI-powered bug grouping: automatically detect duplicate/similar bugs

- AI bug summary: auto-generate reproduction steps from console + network logs

- GitHub/GitLab integration: auto-create issues from bug reports

- Jira/Linear integration for enterprise workflows

- Self-hosted option for enterprise customers

# 11. Why BugSpark Wins

| Feature | BugSpark | Gleap ($49/mo) | Sentry ($26/mo) |
| --- | --- | --- | --- |
| One-line setup | ✅ | ✅ | ❌ (complex) |
| Visual bug reports | ✅ | ✅ | ❌ |
| Console capture | ✅ | ✅ | ✅ |
| Network capture | ✅ | ✅ | ✅ |
| User annotations | ✅ | ✅ | ❌ |
| Session replay | ✅ (lightweight) | ✅ (full) | ✅ (addon) |
| Self-hosted option | ✅ | ❌ | ✅ |
| Asia-optimized CDN | ✅ (Cloudflare HK) | ❌ (EU-based) | ❌ (US-based) |
| AI bug grouping | ✅ (Phase 4) | ❌ | ✅ |
| Price (starter) | FREE | $49/mo | $26/mo |
| Open source | ✅ (planned) | ❌ | ✅ |

# 12. Immediate Next Steps

Decision needed from you, Hillman:

- Confirm the name: BugSpark? Or something else? (BugLens, BugSnap, ReportKit, SnapBug...)

- Confirm tech stack: FastAPI + Next.js + Supabase + R2? Any swaps?

- Start building: I can generate the full boilerplate for Phase 1 right now.

- Domain: Register bugspark.dev (or your chosen name) before someone else does.

My recommendation: Confirm the stack, and let me generate the entire Phase 1 monorepo scaffold with all the files, configs, and boilerplate ready to go. You focus on building the core logic, I handle the architecture scaffolding.

Let’s build this. 🔥